# Real-Time Email Security Detection System

## Project Scope Document

Version: 1.0
Date: January 2026
Project Type: Portfolio

# 1. Executive Summary

This project establishes a real-time email security detection system that monitors incoming emails via IMAP protocol and identifies potentially malicious content including phishing attempts, spam, and social engineering attacks. The system employs machine learning-based anomaly detection to flag suspicious emails and deliver immediate notifications to users, enhancing personal and organizational email security posture.

Key Objectives:

Develop an IMAP-based email monitoring system capable of real-time analysis

Implement machine learning models for detecting phishing, spam, and malicious patterns

Create an intelligent alert system with configurable notification preferences

Design a user-friendly dashboard for reviewing flagged emails and system performance

Ensure privacy-first architecture with local processing capabilities

# 2. Project Scope

## 2.1 In Scope

IMAP Integration: Full implementation of IMAP protocol for real-time email monitoring across major email providers (Gmail, Outlook, Yahoo, custom servers)

Machine Learning Detection Engine: Development and training of supervised classification models using publicly available phishing datasets (PhishTank, APWG, research corpora)

Feature Engineering Pipeline: Extraction and analysis of email metadata, content features, sender reputation, link analysis, and attachment characteristics

Alert & Notification System: Multi-channel notification delivery including email, desktop notifications, mobile push, and webhook integrations

User Dashboard Interface: Web-based control panel for configuration, email review, false positive reporting, and performance analytics

Model Training Infrastructure: Automated retraining pipeline using user feedback and newly identified threats

Privacy & Security Framework: End-to-end encryption for stored credentials, local processing options, and GDPR-compliant data handling

## 2.2 Out of Scope

Generation or creation of synthetic phishing emails for adversarial purposes

Email sending functionality or automated response systems

Direct integration with email client applications (focus on backend service)

Real-time scanning of encrypted email content without user authorization

Blockchain-based verification systems (future consideration)

Multi-language NLP beyond English (v1.0 limitation)

# 3. Project Deliverables

## 3.1 Core System Components

IMAP monitoring service with connection pooling and error recovery

ML detection engine with modular architecture supporting multiple models

Feature extraction library with 50+ email characteristics

Alert management system with rate limiting and deduplication

RESTful API for system control and data access

## 3.2 User Interfaces

Web dashboard (React-based) with responsive design

Configuration interface for IMAP accounts and notification preferences

Email review interface with detailed threat analysis

Analytics dashboard showing detection metrics and trends

## 3.3 Machine Learning Assets

Trained classification model(s) with >95% accuracy target

Feature engineering pipeline documentation

Model evaluation reports with precision/recall analysis

Dataset preprocessing scripts and validation procedures

## 3.4 Documentation

System architecture documentation with diagrams

API reference documentation (OpenAPI/Swagger format)

User manual with setup and configuration instructions

Developer guide for extending and customizing the system

Security and privacy policy documentation

## 3.5 Testing & Quality Assurance

Unit test suite with >80% code coverage

Integration tests for IMAP connectivity

Performance benchmarks and load testing results

Security audit report addressing OWASP top 10

# 4. Timeline and Milestones

The project is structured in five phases over an estimated 16-week development cycle:

## Phase 1: Research & Planning (Weeks 1-2)

Literature review of email security threats and ML approaches

Dataset collection and preliminary analysis

Technology stack finalization

System architecture design

Development environment setup

## Phase 2: Foundation Development (Weeks 3-6)

IMAP integration layer implementation

Database schema design and implementation

Feature extraction pipeline development

Initial dataset preprocessing and cleaning

Basic API framework setup

## Phase 3: ML Model Development (Weeks 7-10)

Feature engineering and selection

Model training with multiple algorithms (Random Forest, SVM, Neural Networks)

Hyperparameter optimization

Model evaluation and comparison

Selection of production model architecture

## Phase 4: Integration & Interface (Weeks 11-14)

Alert system implementation

Dashboard frontend development

API endpoint completion

Model deployment and serving infrastructure

End-to-end system integration

## Phase 5: Testing & Refinement (Weeks 15-16)

Comprehensive testing (unit, integration, performance)

Security audit and vulnerability assessment

User acceptance testing with beta users

Documentation completion

Portfolio presentation preparation

# 5. Success Criteria

## 5.1 Technical Performance

Detection accuracy: ≥95% precision, ≥92% recall on test dataset

False positive rate: <3% on legitimate emails

Email processing latency: <2 seconds per email

System uptime: 99.5% during testing period

Concurrent email account support: minimum 10 accounts

## 5.2 Functionality

Successful IMAP connection to Gmail, Outlook, and custom servers

Real-time email monitoring with <30 second detection delay

Multi-channel notification delivery (email, desktop, mobile)

User-configurable alert thresholds and preferences

Accurate threat categorization (phishing, spam, malware, suspicious)

## 5.3 Usability

Intuitive dashboard requiring <15 minutes to learn

IMAP account setup completion in <5 minutes

Clear threat explanations for non-technical users

Responsive design supporting desktop and mobile devices

## 5.4 Security & Privacy

Encrypted credential storage using industry standards

No plaintext email storage without user consent

Compliance with data protection regulations (GDPR considerations)

Secure API authentication and authorization

Security audit with no critical vulnerabilities

## 5.5 Documentation & Portfolio Value

Complete technical documentation for all components

Professional README with clear setup instructions

Demonstration video showcasing key features (<5 minutes)

Well-structured codebase with comments and type hints

Comprehensive portfolio writeup explaining architecture and decisions

# 6. Risk Management

| Risk | Severity | Description | Mitigation Strategy |
| --- | --- | --- | --- |
| IMAP Rate Limiting | Medium | Email providers may throttle connections | Implement exponential backoff, connection pooling, and support for multiple accounts with rotation |
| Dataset Quality Issues | High | Insufficient or biased training data leading to poor model performance | Utilize multiple public datasets, implement data augmentation, establish data quality validation pipeline |
| Privacy Concerns | High | User concerns about email content access and storage | Implement local processing option, clear privacy policy, minimal data retention, optional cloud processing |
| False Positives | Medium | Legitimate emails incorrectly flagged as threats | Conservative threshold tuning, user feedback loop for model improvement, easy whitelist management |
| Model Drift | Medium | Detection accuracy degradation as attack patterns evolve | Implement continuous learning pipeline, regular model retraining, version control for models |
| Scope Creep | Medium | Feature requests expanding beyond initial project scope | Strict adherence to defined scope, feature backlog for v2.0, regular scope review meetings |
| Technology Dependencies | Low | Changes or deprecation of core libraries | Use stable, well-maintained libraries, implement abstraction layers, maintain dependency documentation |

# 7. Resource Requirements

## 7.1 Technical Resources

Development Hardware: Machine with minimum 16GB RAM, modern CPU for model training

Cloud Infrastructure (Optional): AWS/GCP/Azure credits for production deployment (~$20-50/month)

Email Test Accounts: Multiple email accounts across different providers for testing

Development Tools: Python 3.9+, Git, Docker, IDE (VS Code/PyCharm), Postman/Insomnia

## 7.2 Datasets & Training Resources

PhishTank Database (freely available, updated regularly)

APWG eCrime Research Dataset

Spam Assassin Public Corpus

Enron Email Dataset (for legitimate email patterns)

Custom collected legitimate emails (with permission)

# 7. Future Enhancements (Post v1.0)

Multi-language Support: NLP models for non-English emails

Browser Extension: Real-time warnings within webmail interfaces

Mobile Application: Native iOS/Android apps with push notifications

Advanced Threat Intelligence: Integration with external threat feeds and reputation services

Collaborative Filtering: Anonymous threat sharing between users for improved detection

Blockchain Verification: Email authenticity verification using distributed ledger

AI-Powered Response Suggestions: Automated safe response generation for suspicious emails

Enterprise Features: Multi-tenant support, admin console, compliance reporting

# 8. Conclusion

This Real-Time Email Security Detection System represents a comprehensive solution to the growing threat of email-based attacks. By leveraging machine learning and real-time monitoring, the system provides proactive protection for users while maintaining privacy and usability.

The project scope balances ambition with practicality, focusing on core detection capabilities that can be demonstrated effectively in a portfolio context while laying the groundwork for future enterprise-level expansion. The 16-week timeline provides adequate time for thorough development, testing, and refinement.

Success will be measured not only by technical metrics but also by the system's usability, security posture, and its value as a portfolio piece demonstrating expertise in machine learning, system architecture, security engineering, and full-stack development.

This project positions the development team to showcase skills highly valued in cybersecurity, data science, and software engineering roles, while contributing a practical tool to enhance email security for individual users and potentially organizations.